# Implementation Plan

## Sri Rama Pooja Store — E-Commerce Development

Version: 1.0 | Date: March 2026
Platform: Antigravity (Claude Sonnet 4.6)
Duration: 9 Weeks

## 1. Project Setup (Day 1–2)

### 1.1 Repository Structure

sriramapooja/
├── frontend/          # React app
│   ├── src/
│   │   ├── components/
│   │   │   ├── ui/         # shadcn components
│   │   │   ├── layout/     # Navbar, Footer, Sidebar
│   │   │   ├── product/    # ProductCard, Gallery, etc.
│   │   │   ├── cart/
│   │   │   ├── checkout/
│   │   │   └── admin/      # Admin-specific components
│   │   ├── pages/
│   │   │   ├── user/       # Home, Collections, Product, Cart, etc.
│   │   │   └── admin/      # Dashboard, Products, Orders, etc.
│   │   ├── store/          # Zustand stores
│   │   ├── hooks/          # Custom React hooks
│   │   ├── api/            # Axios API wrappers
│   │   ├── utils/          # Helpers, formatters
│   │   └── types/          # TypeScript interfaces
│   ├── public/
│   ├── tailwind.config.js
│   └── package.json
│
├── backend/           # Node.js Express API
│   ├── src/
│   │   ├── controllers/
│   │   ├── routes/
│   │   ├── middleware/
│   │   ├── services/
│   │   ├── utils/
│   │   └── app.js
│   ├── prisma/
│   │   ├── schema.prisma
│   │   └── seed.js
│   └── package.json
│
└── README.md

### 1.2 Initial Setup Commands

# Frontend
npx create-react-app frontend --template typescript
cd frontend
npm install axios zustand react-router-dom tailwindcss @headlessui/react
npx shadcn-ui@latest init

# Backend
mkdir backend && cd backend
npm init -y
npm install express prisma @prisma/client bcryptjs jsonwebtoken
npm install cloudinary multer razorpay nodemailer redis
npm install zod cors helmet morgan cookie-parser
npx prisma init

# Initialize Tailwind
npx tailwindcss init -p

## 2. Week-by-Week Implementation Plan

### WEEK 1–2: Foundation & Design

Week 1 Tasks:

- ☐ Set up monorepo structure

- ☐ Configure Tailwind with brand colors and fonts

- ☐ Set up shadcn/ui

- ☐ Build shared layout: Navbar, Footer, AnnouncementBar

- ☐ Build Homepage skeleton: HeroBanner, CategoryGrid, ProductCarousel

- ☐ Set up React Router with all user routes defined

Week 2 Tasks:

- ☐ Complete Homepage UI

- ☐ Build Collections page with FilterSidebar and ProductGrid

- ☐ Build ProductCard component

- ☐ Build Product Detail page

- ☐ Mobile responsiveness pass for all completed pages

Deliverable: Static UI for Homepage, Collections, Product Detail — pixel-perfect, no backend needed yet

### WEEK 3–4: Backend Core

Week 3 Tasks:

- ☐ Set up Express.js server with middleware stack

- ☐ Configure PostgreSQL and Prisma

- ☐ Run initial migration with full schema

- ☐ Seed categories and sample products

- ☐ Build Auth API: register, login, refresh token, logout

- ☐ Build Products API: CRUD with image upload via Cloudinary

- ☐ Build Categories API: CRUD

Week 4 Tasks:

- ☐ Build Cart logic (Redis-backed)

- ☐ Build Orders API: create order, my orders, order detail

- ☐ Integrate Razorpay: create order, verify payment

- ☐ Build Coupons API: validate, admin CRUD

- ☐ Build Media API: Cloudinary upload, list, delete

- ☐ Write Prisma seed with 30+ sample products

Deliverable: Fully working REST API with Postman collection documented

### WEEK 5: Frontend-Backend Integration

Week 5 Tasks:

- ☐ Connect Auth (Login, Register, Logout) to API

- ☐ Implement JWT storage and Axios interceptors

- ☐ Fetch and display real products from API

- ☐ Implement Cart functionality (add, remove, update qty)

- ☐ Implement Search with debounced API calls

- ☐ Implement Filters (category, price, availability)

- ☐ Implement Checkout flow with address selection and payment

Deliverable: Working end-to-end user journey from browse to payment

### WEEK 6: Admin Panel — UI

Week 6 Tasks:

- ☐ Build AdminLayout: fixed sidebar, header with user info

- ☐ Build Dashboard page: KPI cards, RevenueChart (Recharts), recent orders table

- ☐ Build Products page: DataTable with search, add/edit/delete actions

- ☐ Build Product Form: rich text description, multi-image upload, all fields

- ☐ Build Categories page: list with hierarchy, add/edit/delete

- ☐ Build Media Library page: grid view, upload, delete

Deliverable: Admin UI fully built with mock data

### WEEK 7: Admin Panel — Integration & Real-Time

Week 7 Tasks:

- ☐ Connect Admin Dashboard to real analytics API

- ☐ Connect Products page to API (add, edit, delete, toggle availability)

- ☐ Real-time stock update from admin panel

- ☐ Connect Categories to API

- ☐ Build Orders Management: table, filters, status update flow

- ☐ Build Users Management: user list, block/unblock

- ☐ Build Coupons Management: list, create, delete

- ☐ Build Store Settings page

- ☐ Implement admin-only route guards

Deliverable: Fully functional Admin Panel with live backend

### WEEK 8: Quality Assurance & Polish

Week 8 Tasks:

- ☐ Full QA pass — user flows (browse, cart, checkout, account)

- ☐ Full QA pass — admin flows (products, orders, categories)

- ☐ Fix all mobile responsiveness issues

- ☐ Performance audit (Lighthouse): target score 85+

- ☐ SEO: meta tags, OG tags, sitemap.xml

- ☐ Accessibility audit: WCAG AA

- ☐ Security review: auth, validation, CORS, rate limiting

- ☐ Error handling — user-friendly error pages (404, 500)

- ☐ Loading states and skeleton loaders

- ☐ Optimize Cloudinary image transforms

Deliverable: Production-ready codebase

### WEEK 9: Deployment & Go-Live

Week 9 Tasks:

- ☐ Configure Vercel for frontend with environment variables

- ☐ Deploy backend to Railway/Render

- ☐ Set up Supabase PostgreSQL in production

- ☐ Configure Upstash Redis

- ☐ Set up custom domain and HTTPS

- ☐ Configure GitHub Actions CI/CD pipeline

- ☐ Final smoke test on production

- ☐ Set up Sentry error tracking

- ☐ Set up Google Analytics 4

- ☐ Seed production database with real product data

- ☐ Train client on Admin Panel usage

- ☐ Handover documentation

Deliverable: Live website at production domain

## 3. Feature Implementation Priority Matrix

| Feature | Week | Priority | Complexity |
| --- | --- | --- | --- |
| Auth (Login/Register) | 3–5 | Critical | Medium |
| Product Listing + Detail | 1–2, 5 | Critical | Low |
| Cart | 5 | Critical | Medium |
| Checkout + Payment | 5 | Critical | High |
| Admin: Products CRUD | 6–7 | Critical | High |
| Admin: Orders Management | 7 | Critical | Medium |
| Admin: Dashboard Analytics | 6–7 | High | Medium |
| Search | 5 | High | Low |
| Filters | 5 | High | Medium |
| Wishlist | 5 | Medium | Low |
| Coupon System | 4–7 | Medium | Medium |
| Reviews | 8 | Low | Medium |
| WhatsApp Chat Button | 1 | High | Low |
| Store Info / Map | 1 | High | Low |

## 4. Testing Strategy

### Frontend Testing

- React Testing Library for component tests

- Cypress for end-to-end user flow tests (checkout, admin login)

### Backend Testing

- Jest + Supertest for API endpoint tests

- Prisma unit tests with mock database

### Manual QA Checklist

- ☐ Can user register, login, logout?

- ☐ Can user browse, filter and search products?

- ☐ Can user add to cart, apply coupon, checkout?

- ☐ Does Razorpay payment work in test mode?

- ☐ Can admin log in and add a new product with images?

- ☐ Can admin change order status and see it update in real-time?

- ☐ Can admin toggle product availability and see it reflect on user side?

- ☐ Is admin dashboard analytics accurate?

- ☐ Is mobile layout correct on iPhone and Android?

## 5. Deployment Architecture Diagram

┌─────────────────┐
                    │   User Browser  │
                    └────────┬────────┘
                             │
                    ┌────────▼────────┐
                    │     Vercel      │
                    │ (React Frontend)│
                    └────────┬────────┘
                             │ HTTPS API calls
                    ┌────────▼────────┐
                    │    Railway      │
                    │ (Node.js API)   │
                    └────┬───────┬────┘
                         │       │
              ┌──────────▼──┐ ┌──▼──────────┐
              │  Supabase   │ │   Upstash   │
              │ PostgreSQL  │ │    Redis    │
              └─────────────┘ └─────────────┘
                         │
              ┌──────────▼──────────┐
              │     Cloudinary      │
              │  (Image Storage)    │
              └─────────────────────┘

## 6. Store Information to Hardcode

// src/config/store.js
export const STORE_CONFIG = {
  name: "Sri Rama Pooja Store",
  tagline: "Pure Devotion, Delivered to Your Door",
  address: "Door No. 23, 11-116, Nageswara Rao Pantulu Rd, Rajan Killi Shop Center, Satyaranayana Puram, Vijayawada, Andhra Pradesh 520011",
  phone: "092992 07650",
  whatsappNumber: "919299207650",
  hours: "Open daily until 11:00 PM",
  email: "sriramapoojastore@gmail.com",
  googleMapsUrl: "https://www.google.com/maps/dir//Sri+Rama+Pooja+Store...",
  social: {
    instagram: "",
    facebook: "",
    youtube: ""
  }
};

## 7. Launch Checklist

Pre-Launch: - [ ] All critical flows tested - [ ] Payment gateway in production mode (not test mode) - [ ] SSL certificate active - [ ] Custom domain pointing correctly - [ ] Backup strategy configured - [ ] 20+ products in database with real images - [ ] Store settings (name, address, phone) correctly configured - [ ] Admin account created with secure password

Post-Launch: - [ ] Google Search Console setup - [ ] Submit sitemap.xml - [ ] Test Google Analytics tracking - [ ] Monitor Sentry for errors first 48 hours - [ ] WhatsApp button tested (click-to-chat working)